## Slide 1: Software Development Processes
CSCI 420

## Slide 2: Software Engineering Layers
Process: framework of the required tasks
  e.g., waterfall, extreme programming
Methods: technical “how to”
  e.g., design review, code review, testing
Tools: automate processes and methods
Process
Methods
Tools
link
Notes: Layered Technology
Foundation is Process

## Slide 3: Waterfall Process Phases
Gather Requirements
Specification
Design
Implementation
Integration
Product
Testing

## Slide 4: 1. Gather Requirements
Figure out what this thing is supposed to do
  A raw list of features
  Written down . . .
Usually a good idea to talk to users, clients, or customers!
  But note, they don’t always know what they want
Purpose:
  Make sure we don’t build the wrong thing
  Gather information for planning

## Slide 5: 2. Specification
A written description of what the system does
  In all circumstances
    For all inputs
    In each possible state
A written document
Because it covers all situations, much more comprehensive than requirements

## Slide 6: 3. Design
The system architecture
Decompose system into modules
Specify interfaces between modules
Much more of how the system works, rather than what it does

## Slide 7: 3. Design
The system architecture
Decompose system in modules
Specify interfaces between modules
Much more of how the system works, rather than what it does

## Slide 8: 4. Implementation
Code up the design
First, make a plan
  The order in which things will be done
  Usually by priority
  Also for testability
Test each module

## Slide 9: 5. Integration
Put the pieces together
A major QA effort at this point to test the entire system

## Slide 10: 5. Integration
Put the pieces together
A major QA effort at this point to test the entire system

## Slide 11: 6. Product
Ship and be happy
Actually, start maintenance

## Slide 12: A Software Process: Waterfall Model
One of the standard models for developing software
Each stage leads on to the next
  No iteration or feedback between stages

## Slide 13: The Waterfall Model
Gather Requirements
Specification
Design
Implementation
Integration
Product
Testing

## Slide 14: The Waterfall Model (Cont.)
There is testing after each phase
  Verify the requirements, the spec, the design
  Not just the coding and the integration
Note the top-down design
  Requirements, spec, design
Bottom-up implementation
  Implement, integrate subparts, integrate product
Notes: Rigorous effort at every stage leads to discovery of bugs in the early stage.
At every phase you know that the document from the previous phase is correct. Had there been any bug in any of the phases, your work on he subsequent would waste your effort.
Emphasis on documents.

## Slide 15: The Waterfall Model (Discussion)
What are the risks with the waterfall model?

## Slide 16: Opinions
The major risks are:
  Relies heavily on being able to accurately assess requirements at the start
  Little feedback from users until very late
    Unless they understand specification documents
  Problems in the specification may be found very late
    Coding or integration
  Whole process can take a long time before the first working version is seen
    Frequent intermediate builds are needed to build confidence for a team
  Sequential
    The programmers have nothing to do until the design is ready

## Slide 17: Opinions
The waterfall model seems to be adopted from other fields of engineering
  This is how to build bridges
I believe very little software is truly built using the waterfall process
  Where is it most, least applicable?
But many good aspects
  Emphasis on spec, design, testing
  Emphasis on communication through documents

## Slide 18: An Opinion on Time
Time is the enemy of all software projects
Taking a long time is inherently risky
  “It is hard to make predictions,
  especially about the future”

## Slide 19: Why Time is Important?
The world changes, sometimes quickly
Technologies become obsolete
  Many products obsolete before they first ship!
Other people produce competitive software
Software usually depends on many 3rd-party pieces
  Compilers, networking libraries, operating systems, etc.
  All of these are in constant motion
  Moving slowly means spending lots of energy keeping up with these changes

## Slide 20: A Case Study
California DMV software (‘87-’93)
Attempt to merge driver & vehicle registration systems
  thought to take 6 years and $8 million
Spent 7 years and $50 million before pulling the plug
  costs 6.5x initial estimate & expected delivery slipped to 1998 (or 11 years)!

## Slide 21: The Flip Side: Advantages to Being Fast
In the short-term, we can assume the world will not change
  At least not much
Being fast greatly simplifies planning
  Near-term predictions are much more reliable
Unfortunately, the waterfall model does not lend itself to speed . . .

## Slide 22: Something Faster: Rapid Prototyping
Write a quick prototype
Show it to users
  Use to refine requirements
Then proceed as in waterfall model
  Throw away the prototype
  Do spec, design, coding, integration, etc.

## Slide 23: Comments on Rapid Prototyping
Hard to throw away the prototype
  Slogan “the prototype is the product”
  Happens more often than you might think!
A prototype is useful in refining requirements
  Much more realistic to show users a system rather than specification documents
A prototype exposes design mistakes
Experience building a prototype will improve greatly the accuracy of plans

## Slide 24: Opinions on Reality
Neither of these models is true to life
In reality, feedback between all stages
  Specifications will demand refined requirements
  Design can affect the specification
  Coding problems can affect the design
  Final product may lead to changes in requirements
    I.e., the initial requirements weren’t right!
Waterfall model with “feedback loops”

## Slide 25: What to Do?
Accept that later stages may force changes in earlier decisions
And plan for it
The key: Minimize the risk
  Recognize which decisions may need to be revised
  Plan to get confirmation/refutation as soon as possible

## Slide 26: Iterative Models: Plan for Change
Use the same stages as the waterfall model
But plan to iterate the whole cycle several times
  Each cycle is a “build”
  Smaller, lighter-weight than entire product
Break the project into a series of builds which lead from a skeletal prototype to a finished product

## Slide 27: Gather Requirements
Same idea as before
Talk to users, find out what is needed
But recognize diminishing returns
Without something to show, probably can’t get full picture of requirements on the first iteration

## Slide 28: Specification
A written description of what the system does
  In all circumstances
    For all inputs
    In each possible state
Still need this
  Worth significant time
Recognize it will evolve
  Be aware of what aspects are under-specified

## Slide 29: Design
Decompose system into modules and specify interfaces
Design for change
Which parts are most likely to change?
  Put abstraction there

## Slide 30: Design
Decompose system into modules and specify interfaces
Which parts are most likely to change?
  Put abstraction there

## Slide 31: Design
Plan incremental development of each module
From skeletal component to full functionality
From most critical to least critical features

## Slide 32: Implementation: Build 1
Get a skeletal system working
All the pieces are there, but none of them do very much
But the interfaces are implemented
This allows
  A complete system to be built
  Development of individual components to rely on all interfaces of other components

## Slide 33: Implementation: Subsequent Builds
After build 1, always have a demo to show
  To customers
  To the team
  Communication!
Each build adds more functionality

## Slide 34: Integration
Integration and major test for each build
Stabilization point
Continues until last build
  But may begin shipping earlier builds

## Slide 35: Advantages
Find problems sooner
  Get early feedback from users
  Get early feedback on whether spec/design are feasible
More quantifiable than waterfall
  When build 3 of 4 is done, product is 75% complete
  What percentage have we completed at the implementation stage of the waterfall model?

## Slide 36: Disadvantages
Main risk is making a major mistake in requirements, spec, or design
  Because we don’t invest as much time before build 1
  Begin coding before problem is fully understood
Trade this off against the risks of being slow
  Often better to get something working and get feedback on that rather than study problem in the abstract

## Slide 37: In Practice
Most consumer software development uses the iterative model
  Daily builds
  System is always working
  Microsoft is a well-known example
  IBM Rational Unified Process
Many systems that are hard to test use something more like a waterfall model
  E.g., unmanned space probes

## Slide 38: Summary
Important to follow a good process
Waterfall
  top-down design, bottom-up implementation
  Lots of upfront thinking, but slow, hard to iterate
Iterative, or evolutionary processes
  Build a prototype quickly, then evolve it
  Postpone some of the thinking
Extreme programming, Agile process, next …

## Slide 39: Extreme Programming
Waterfall model inspired by civil engineering
Civil engineering metaphor is not perfect
  Software is more organic than concrete
  You “grow the software” to meet changing requirements
Extreme Programming (XP) addresses this
  A version of the iterative model discussed before

## Slide 40: Goals
Minimize unnecessary work
Maximize communication and feedback
Make sure that developers do most important work
Make system flexible, ready to meet any change in requirements
Notes: Programmers tend to things that are fun. Make them focus on the important tasks.

## Slide 41: History
Kent Beck
  Influential book “Extreme Programming Explained” (1999)
Speed to market, rapidly changing requirements
Some ideas go back much further
  “Test first development” used in NASA in the 60s

## Slide 42: XP Practices
On-site customer
The Planning Game
Small releases
Testing
Simple design
Refactoring
Metaphor
Pair programming
Collective ownership
Continuous integration
40-hour week
Coding standards

## Slide 43: XP Process
Multiple short cycles (2 weeks):
Meet with client to elicit requirements
  User stories + acceptance tests
Planning game
  Break stories into tasks, estimate cost
  Client prioritizes stories to do first
Implementation
  Write programmer tests first
  Simplest possible design to pass the tests
  Code in pairs
  Occasionally refactor the code
Evaluate progress and reiterate from step 1

## Slide 44: Extreme Programming (XP)
XP: like iterative but taken to the extreme
Scope
Time
Analyze
Design
Implement
Test
Waterfall
Iterative
XP

## Slide 45: XP Customer
Expert customer is part of the team
  On site, available constantly
  XP principles: communication and feedback
  Make sure we build what the client wants
Customer involved active in all stages:
  Clarifies the requirements
  Negotiates with the team what to do next
  Writes and runs acceptance tests
  Constantly evaluates intermediate versions
  Question: How often is this feasible?

## Slide 46: The Planning Game: User Stories
Write on index cards (or on a wiki)
  meaningful title
  short (customer-centered) description
Focus on “what” not the “why” or “how”
Uses client language
  Client must be able to test if a story is completed
No need to have all stories in first iteration

## Slide 47: Example: Accounting Software
CEO: “I need an accounting software using which I can create a named account, list accounts, query the account balance, and delete an account.”
Analyze the CEO’s statement and create some user stories

## Slide 48: User Stories
Title: Create Account
Description: I can create a named account
Title: List Accounts
Description: I can get a list of all accounts.
Title: Delete Account
Description: I can delete a named account
Title: Query Account Balance
Description: I can query account balance.

## Slide 49: User Stories
Title: Create Account
Description: I can create a named account
Title: List Accounts
Description: I can get a list of all accounts.
Title: Delete Account
Description: I can delete a named account
Title: Query Account Balance
Description: I can query account balance.
How is the list ordered?

## Slide 50: User Stories
Title: Create Account
Description: I can create a named account
Title: List Accounts
Description: I can get a list of all accounts. I can get an alphabetical list of all accounts.
Title: Delete Account
Description: I can delete a named account
Title: Query Account Balance
Description: I can query account balance.
How is the list ordered?

## Slide 51: User Stories
Title: Create Account
Description: I can create a named account
Title: List Accounts
Description: I can get a list of all accounts. I can get an alphabetical list of all accounts.
Title: Delete Account
Description: I can delete a named account
Title: Query Account Balance
Description: I can query account balance.
Can I delete if a balance is not zero?

## Slide 52: User Stories
Title: Create Account
Description: I can create a named account
Title: List Accounts
Description: I can get a list of all accounts. I can get an alphabetical list of all accounts.
Title: Delete Account
Description: I can delete a named account if the balance is zero.
Title: Query Account Balance
Description: I can query account balance.
Can I delete if a balance is not zero?

## Slide 53: User Story?
Title: Use AJAX for UI
Description: The user interface will use AJAX technologies to provide a cool and slick online experience.

## Slide 54: User Story?
Title: Use AJAX for UI
Description: The user interface will use AJAX technologies to provide a cool and slick online experience.
Not a user
story

## Slide 55: Customer Acceptance Tests
Client must describe how the user stories will be tested
  With concrete data examples,
  Associated with (one or more) user stories
Concrete expressions of user stories

## Slide 56: User Stories
Title: Create Account
Description: I can create a named account
Title: List Accounts
Description: I can get a list of all accounts. I can get an alphabetical list of all accounts.
Title: Delete Account
Description: I can delete a named account if the balance is zero.
Title: Query Account Balance
Description: I can query account balance.

## Slide 57: Example: Accounting Customer Tests
Tests are associated with (one or more) stories
1. If I create an account “savings”, then another called “checking”, and I ask for the list of accounts I must obtain: “checking”, “savings”
2. If I now try to create “checking” again, I get an error
3. If now I query the balance of “checking”, I must get 0.
4. If I try to delete “stocks”, I get an error
5. If I delete “checking”, it should not appear in the new listing of accounts
…

## Slide 58: Automate Acceptance Tests
Customer can write and later (re)run tests
  E.g., customer writes an XML table with data examples, developers write tool to interpret table
Tests should be automated
  To ensure they are run after each release

## Slide 59: Tasks
Each story is broken into tasks
  To split the work and to improve cost estimates
Story: customer-centered description
Task: developer-centered description
Example:
  Story: “I can create named accounts”
  Tasks: “ask the user the name of the account”
  “check to see if the account already exists”
  “create an empty account”
Break down only as much as needed to estimate cost
Validate the breakdown of stories into tasks with the customer

## Slide 60: Tasks
If a story has too many tasks: break it down
Team assigns cost to tasks
  We care about relative cost of task/stories
  Use abstract “units” (as opposed to hours, days)
  Decide what is the smallest task, and assign it 1 unit
  Experience will tell us how much a unit is
  Developers can assign/estimate units by bidding: “I can do this task in 2 units”

## Slide 61: Play the Planning Game

## Slide 62: Planning Game
Customer chooses the important stories for the next release
Development team bids on tasks
  After first iteration, we know the speed (units/week) for each subteam
Pick tasks => find completion date
Pick completion date, pick stories until you fill the budget
Customer might have to re-prioritize stories

## Slide 63: Test-driven development
Write unit tests before implementing tasks
Unit test: concentrate on one module
  Start by breaking acceptance tests into units
Example of a test
  addAccount(“checking”);
  if(balance(“checking”) != 0) throw …;
  try { addAccount(“checking”);
  throw …;
  } catch(DuplicateAccount e) { };
Think about names and
calling conventions
Test both good and
bad behavior

## Slide 64: Why Write Tests First?
Testing-first clarifies the task at hand
  Forces you to think in concrete terms
  Helps identify and focus on corner cases
Testing forces simplicity
  Your only goal (now) is to pass the test
  Fight premature optimization
Tests act as useful documentation
  Exposes (completely) the programmer’s intent
Testing increases confidence in the code
  Courage to refactor code
  Courage to change code

## Slide 65: Test-Driven Development. Bug Fixes
Fail a unit test
  Fix the code to pass the test
Fail an acceptance test (user story)
  Means that there aren’t enough user tests
  Add a user test, then fix the code to pass the test
Fail on beta-testing
  Make one or more unit tests from failing scenario
Always write code to fix tests
  Ensures that you will have a solid test suite

## Slide 66: Simplicity (KISS)
Just-in-time design
  design and implement what you know right now; don’t worry too much about future design decisions
No premature optimization
  You are not going to need it (YAGNI)
In every big system there is a simple one waiting to get out

## Slide 67: Refactoring: Improving the Design of Code
Make the code easier to read/use/modify
  Change “how” code does something
Why?
  Incremental feature extension might outgrow the initial design
  Expected because of lack of extensive early design

## Slide 68: Refactoring: Remove Duplicated Code
Why? Easier to change, understand
Inside a single method: move code outside conditionals
  if(…) { c1; c2 } else { c1; c3}
  c1; if(…) { c2 } else { c3 }
In several methods: create new methods
Almost duplicate code
  … balance + 5 … and … balance – x …
  int incrBalance(int what) { return balance + what; }
  … incrBalance(5) … and … incrBalance(- x) …

## Slide 69: Refactoring: Change Names
Why?
  A name should suggest what the method does and how it should be used
Examples:
  moveRightIfCan, moveRight, canMoveRight
Meth1: rename the method, then fix compiler errors
  Drawback: many edits until you can re-run tests
Meth2: copy method with new name, make old one call the new one, slowly change references
  Advantage: can run tests continuously

## Slide 70: Refactoring and Regression Testing
Comprehensive suite needed for fearless refactoring
Only refactor working code
  Do not refactor in the middle of implementing a feature
Plan your refactoring to allow frequent regression tests
Modern tools provide help with refactoring
Recommended book: Martin Fowler’s “Refactoring”

## Slide 71: Continuous Integration
Integrate your work after each task.
  Start with official “release”
  Once task is completed, integrate changes with current official release.
All unit tests must run after integration
Good tool support:
  Hudson, CruiseControl

## Slide 72: XP: Pair programming
Pilot and copilot metaphor
  Or driver and navigator
Pilot types, copilot monitors high-level issues
  simplicity, integration with other components, assumptions being made implicitly
Disagreements point early to design problems
Pairs are shuffled periodically

## Slide 73: Pair programming

## Slide 74: Benefits of Pair Programming
Results in better code
  instant and complete and pleasant code review
  copilot can think about big-picture
Reduces risk
  collective understanding of design/code
Improves focus and productivity
  instant source of advice
Knowledge and skill migration
  good habits spread
Notes: * All design decisions involve at least two brains.
* At least two people are familiar with every part of the system.
* There is less chance of both people neglecting tests or other tasks.
* Changing pairs spreads knowledge throughout the team.
* Code is always being reviewed by at least one person.

## Slide 75: Why Some Programmers Resist Pairing ?
“Will slow me down”
  Even the best hacker can learn something from even the lowliest programmer
Afraid to show you are not a genius
  Neither is your partner
  Best way to learn

## Slide 76: Why Some Managers Resist Pairing?
Myth: Inefficient use of personnel
  That would be true if the most time consuming part of programming was typing !
  15% increase in dev. cost, and same decrease in bugs
Resistance from developers
  Ask them to experiment for a short time
  Find people who want to pair

## Slide 77: Evaluation and Planning
Run acceptance tests
Assess what was completed
  How many stories ?
Discuss problems that came up
  Both technical and team issues
Compute the speed of the team
Re-estimate remaining user stories
Plan with the client next iteration

## Slide 78: XP Practices
On-site customer
The Planning Game
Small releases
Testing
Simple design
Refactoring
Metaphor
Pair programming
Collective ownership
Continuous integration
40-hour week
Coding standards

## Slide 79: What’s Different About XP
No specialized analysts, architects, programmers, testers, and integrators
  every XP programmer participates in all of these critical activities every day.
No complete up-front analysis and design
  start with a quick analysis of the system
  team continues to make analysis and design decisions throughout development.

## Slide 80: What’s Different About XP
Develop infrastructure and frameworks as you develop your application
  not up-front
  quickly delivering business value is the driver of XP projects.

## Slide 81: When to (Not) Use XP
Use for:
  A dynamic project done in small teams (2-10 people)
  Projects with requirements prone to change
  Have a customer available
Do not use when:
  Requirements are truly known and fixed
  Cost of late changes is very high
  Your customer is not available (e.g., space probe)

## Slide 82: What can go wrong?
Requirements defined incrementally
  Can lead to rework or scope creep
Design is on the fly
  Can lead to significant redesign
Customer representative
  Single point of failure
  Frequent meetings can be costly

## Slide 83: Conclusion: XP
Extreme Programming is an incremental software process designed to cope with change
With XP you never miss a deadline; you just deliver less content

## Slide 84: Agile Software Development
“Agile Manifesto” 2001
“Scrum” project management
+ Extreme programming engineering practice
Build software incrementally, using short 1-4 week iterations
Keep development aligned with changing needs

## Slide 85: Structure of Agile Team
Cross functional team
  Developers, testers, product owner, scrum master
Product Owner: Drive product from business perspective
  Define and prioritize requirements
  Determine release date and content
  Lead iteration and release planning meetings
  Accept/reject work of each iteration

## Slide 86: Structure of Agile Team
Cross functional team
  Developers, testers, product owner, scrum master
Scrum Master:Team leader who ensures team is fully productive
  Enable close cooperation across roles
  Remove blocks
  Work with management to track progress
  Lead the “inspect and adapt” processes

## Slide 87: Iterations
Team works in iterations to deliver user stories
Set of unfinished user stories kept in “backlog”
Iteration time fixed (say 2 weeks)
  Stories planned into iterations based on priority/size/team capacity
  Each user story is given a rough size estimate using a relative scale

## Slide 88: Stories implemented by Tasks
Story = Collection of tasks
Wait to break stories into task until story is planned for current iteration
Tasks estimated in hours
Stories validated by acceptance tests

## Slide 89: When is a Story done?
“done” means:
  All tasks completed (dev, test, doc, …)
  All acceptance tests running
  Zero open defects
  Accepted by product owner

## Slide 90: SCRUM
“Process skeleton” which contains a set of practices and predefined roles
  ScrumMaster (maintains processes)
  Product Owner (represents the business)
  Team (Designers/developers/testers)
At each point:
  User requirements go into prioritized backlog
  Implementation done in iterations or sprints

## Slide 91: Sprint Planning
Decide which user stories from the backlog go into the sprint (usually Product Owner)
Team determines how much of this they can commit to complete
During a sprint, the sprint backlog is frozen

## Slide 92: Meetings: Daily Scrum
Daily Scrum: Each day during the sprint, a project status meeting occurs
Specific guidelines:
  Start meeting on time
  All are welcome, only committed members speak
  Meeting lasts 15 min
Questions:
  What have you done since yesterday?
  What are you planning to do today?
  Do you have any problems preventing you from finishing your goals?

## Slide 93: Scrum of Scrums
Meet with clusters of teams to discuss work, overlap and integration
Designated person from each team attends
4 additional questions:
  What has the team done since last meeting?
  What will the team do before we meet again?
  Is anything slowing your team down?
  Are you about to put something in another team’s way?

## Slide 94: Sprint-related Meetings
Sprint Planning
Sprint Review
Sprint Retrospective

## Slide 95: Recommended Approach in This Class
“Agile + Classical”
Classical:
  Staged waterfall development
  Generation of project documentation as you go
Agile
  XP planning game to move from customer requirements (user stories) to design specification
  Test-driven development
  Refactoring
  Continuous system integration
  Pair-programming (encouraged)